Project Design Phase

Monitoring and Optimization Plan (Supplementary)

| Date | 28 October 2026 |
| --- | --- |
| Team ID | To Be Confirmed |
| Project Name | HotelPro – Hotel Management System |
| Maximum Marks | Supplementary |
| Document Status | Draft v1.0 – prepared from the stated HotelPro requirements. No HotelPro source code has been provided or verified, so all features are marked Planned. |

# 1. Introduction

This plan lists the monitoring, analytics and optimisation measures proposed for HotelPro. Items are classified as Core (planned for release), Optional or Future. No measure is claimed to be in place; no performance numbers are reported because no measurements have been taken (Pending).

# 2. Optimisation Measures

Table 1: Optimisation measures

| Area | Measure | Class | Status |
| --- | --- | --- | --- |
| Database indexing | Create indexes listed in the Database Design (availability, history, search); validate using explain() | Core | Planned |
| Query optimisation | Use projections, lean() reads for lists, pagination and aggregation pipelines for reports; avoid N+1 population | Core | Planned |
| API optimisation | Response compression, pagination limits, consistent field selection, rate limiting | Core | Planned |
| API caching | Cache read-mostly data (hotel info, categories) in memory or Redis | Optional | Not Yet Implemented |
| Frontend performance | Code splitting (React.lazy), lazy-loaded images, memoisation, debounced search input, production build | Core | Planned |
| Image optimisation | Resize/compress uploads; serve responsive sizes; use CDN | Optional | Planned |
| Logging | Structured request/error logs (e.g., morgan + a logger) and audit logs in adminlogs | Core | Planned |
| Error monitoring | Centralised error tracking and uptime checks via a hosted service (TBC) | Optional | Not Yet Implemented |
| Cloud deployment | Host frontend (static), API (Node) and MongoDB Atlas | Core | Planned |
| CDN | Serve static assets and images from a CDN | Optional | Not Yet Implemented |
| Load balancing | Run multiple stateless API instances behind a load balancer | Future | Not Yet Implemented |
| Scalability | Database replica set, read scaling, background job queue for emails and reports | Future | Not Yet Implemented |
| Backups | Scheduled database backups and tested restore | Core | Planned |

# 3. Booking, Occupancy and Revenue Analytics

Table 2: Analytics metrics

| Metric | Definition | Source Collections |
| --- | --- | --- |
| Occupancy rate | Occupied room-nights ÷ available room-nights × 100 | bookings, checkinouts, rooms |
| ADR (Average Daily Rate) | Room revenue ÷ occupied room-nights | bookings, payments |
| RevPAR | Room revenue ÷ available room-nights (= occupancy × ADR) | bookings, payments, rooms |
| Bookings by status / channel | Count of bookings grouped by status and creator (online vs walk-in) | bookings |
| Cancellation rate | Cancelled bookings ÷ total bookings | bookings |
| Payment success rate | Paid ÷ attempted payments | payments |
| Average rating | Mean of review ratings per hotel | reviews |

Reports are computed with MongoDB aggregation pipelines over indexed date ranges and displayed as charts (FR-A4, FR-M6). Computed values must be checked against hand-calculated samples during testing.

# 4. Monitoring Plan

Table 3: Monitoring plan

| What to Monitor | How | Alert / Review (proposed) |
| --- | --- | --- |
| API availability and latency | Health endpoint + uptime monitor; request logs | Review p95 latency per sprint; alert on downtime |
| Error rate | Error logs and status-code counts | Investigate spikes in 5xx |
| Payment/webhook failures | payments with FAILED/PENDING age; webhook error logs | Daily review during testing |
| Security events | adminlogs (failed logins, role changes) | Admin review weekly |
| Database performance | Atlas/Compass profiler; slow-query log | Review slow queries before release |
| Email delivery | notifications.emailStatus | Retry failed emails |

# 5. Deployment and Scalability View

Figure 1: Planned deployment and scaling options (dashed = optional / future)

# 6. Performance Targets and Measurement

The following targets are goals to be validated; results are Pending until measured.

Table 4: Performance targets

| Metric | Target | Measured Result | Tool (proposed) |
| --- | --- | --- | --- |
| Room search API p95 | < 500 ms with seed data of (volume TBC) | Pending | Postman / k6 / autocannon |
| Booking creation p95 | < 800 ms | Pending | Same |
| Frontend load (Largest Contentful Paint) | < 2.5 s on broadband | Pending | Lighthouse |
| Concurrent users supported | Target To Be Confirmed | Pending | k6 |

## References

MongoDB Performance Best Practices – https://www.mongodb.com/docs/manual/administration/analyzing-mongodb-performance/

Express Performance Best Practices – https://expressjs.com/en/advanced/best-practice-performance.html

React – Code Splitting – https://react.dev/reference/react/lazy

Lighthouse – https://developer.chrome.com/docs/lighthouse/overview

MongoDB Aggregation – https://www.mongodb.com/docs/manual/aggregation/