Testing and Validation Phase

Test Plan and Test Case Suite (Supplementary)

| Date | 28 October 2026 |
| --- | --- |
| Team ID | To Be Confirmed |
| Project Name | HotelPro – Hotel Management System |
| Maximum Marks | Supplementary |
| Document Status | Draft v1.0 – test design only. NO test has been executed; every result is Not Run / Pending. |

# 1. Introduction

This document complements the UAT template with the technical test plan for HotelPro: strategy, environments, test data, entry/exit criteria, and a suite of detailed test cases for authentication, booking workflows, payments, hotel operations, administration, security, validation, navigation and responsive design. UAT cases (UAT-xxx) focus on business acceptance; the cases here (TC-xxx) are for functional, API, security and UI verification.

No test results are reported. Every case below is Not Run and Pending until it is executed. No claim is made that any feature, security control or payment flow works.

# 2. Test Strategy

Table 1: Test levels

| Level | Scope | Proposed Tools | Status |
| --- | --- | --- | --- |
| Unit tests | Pricing calculation, availability logic, validators, utility functions | Jest | Planned |
| API / integration tests | Routes, middleware, database interaction, role checks | Jest + Supertest, MongoDB test instance; Postman collections | Planned |
| Component tests | Forms, guards, tables, error states | React Testing Library | Planned |
| End-to-end (optional) | Key journeys: book + pay, check-in/out | Playwright or Cypress (TBC) | Optional |
| Security checks | Authorisation, injection, token handling | Manual + automated checks, OWASP guidance | Planned |
| Performance checks | Search and booking latency | Lighthouse, k6 or autocannon | Optional |
| User acceptance | Business scenarios | UAT template | Planned |

# 3. Entry and Exit Criteria

Table 2: Entry and exit criteria

| Type | Criteria |
| --- | --- |
| Entry | Feature implemented and deployed to the test environment; test data seeded; test accounts available; payment sandbox and email sandbox configured |
| Exit | All High-priority cases executed; no open Critical or High defects; Medium defects have agreed workarounds; results recorded and reviewed; UAT sign-off obtained |

# 4. Test Data

One seed hotel with 3 categories, about 20 rooms, seasonal rules and sample bookings in each status.

Accounts: guests (A, B), receptionist, housekeeping staff, manager, admin.

Gateway test payment methods and failure scenarios from the gateway’s official test documentation.

No real personal or payment data.

# 5. Defect Severity and Workflow

Table 3: Severity

| Severity | Definition | Target Response |
| --- | --- | --- |
| Critical | Data loss, security breach, double booking, incorrect payment state | Fix before any release |
| High | Major feature unusable without workaround | Fix in current sprint |
| Medium | Feature impaired with workaround | Plan for next sprint |
| Low | Cosmetic or minor | Backlog |

Workflow: New → Assigned → Fixed → Retest → Closed (or Reopened).

# 6. Test Cases

## 6.1 Authentication

Table 4: Authentication test cases

| Test ID | Test Scenario | Preconditions | Test Steps | Expected Result | Req. | Priority | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TC-AUTH-01 | Register with valid data | Email unused | 1. POST /api/auth/register with valid body | 201; user stored with hashed password; role = guest | FR-G1 | High | Not Run | Pending |
| TC-AUTH-02 | Register with invalid email format | – | 1. POST register with email 'abc' | 400/422 with field error; nothing stored | FR-X2 | High | Not Run | Pending |
| TC-AUTH-03 | Register attempting role escalation | – | 1. POST register with role: admin | Role ignored; account created as guest | FR-X1 | High | Not Run | Pending |
| TC-AUTH-04 | Register with weak/short password | Policy defined | 1. POST register with 3-character password | Rejected with message | FR-G1 | Medium | Not Run | Pending |
| TC-AUTH-05 | Login success returns JWT | Verified user | 1. POST /api/auth/login valid credentials | 200; token and role returned; no password hash in response | FR-G2 | High | Not Run | Pending |
| TC-AUTH-06 | Login wrong password | User exists | 1. POST login wrong password | 401 generic message | FR-G2 | High | Not Run | Pending |
| TC-AUTH-07 | Login for deactivated user | User isActive=false | 1. POST login with correct credentials | Access refused | FR-A1 | High | Not Run | Pending |
| TC-AUTH-08 | Expired JWT rejected | Expired token | 1. Call GET /api/auth/me with expired token | 401; UI redirects to login | FR-G2 | High | Not Run | Pending |
| TC-AUTH-09 | Tampered JWT rejected | Token with altered payload | 1. Call protected route | 401 invalid signature | FR-X1 | High | Not Run | Pending |
| TC-AUTH-10 | Password reset token single use | Reset link issued | 1. Use reset link twice | Second use rejected | FR-G3 | Medium | Not Run | Pending |

## 6.2 Booking Workflows

Table 5: Booking Workflows test cases

| Test ID | Test Scenario | Preconditions | Test Steps | Expected Result | Req. | Priority | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TC-BOOK-01 | Availability search excludes overlapping bookings | Room booked 10–12 | 1. Search 11–13 | Room not returned | FR-G4 | High | Not Run | Pending |
| TC-BOOK-02 | Same-day turnover allowed | Room booked 10–12 | 1. Book 12–14 | Booking allowed | FR-G5 | High | Not Run | Pending |
| TC-BOOK-03 | Create booking calculates server-side total | Room available | 1. POST booking with client-supplied total altered | Server total used; tampered value ignored | FR-G5 | High | Not Run | Pending |
| TC-BOOK-04 | Check-out before check-in rejected | – | 1. POST booking with checkOut < checkIn | 422 validation error | FR-X2 | High | Not Run | Pending |
| TC-BOOK-05 | Past check-in date rejected | – | 1. POST booking with past date | 422 validation error | FR-X2 | Medium | Not Run | Pending |
| TC-BOOK-06 | Capacity exceeded | Room capacity 2 | 1. Book for 5 guests | Rejected | FR-G5 | Medium | Not Run | Pending |
| TC-BOOK-07 | Concurrent booking of same room | Room available | 1. Send two simultaneous POST bookings for same room/dates | Exactly one succeeds; other receives 409 | FR-G5 | High | Not Run | Pending |
| TC-BOOK-08 | Pending booking expiry | Hold period configured | 1. Wait beyond expiresAt without payment | Status EXPIRED; room searchable again | FR-G5 | High | Not Run | Pending |
| TC-BOOK-09 | Cancel confirmed booking | Booking CONFIRMED | 1. PATCH cancel | CANCELLED; room released; refund eligibility computed per policy | FR-G8 | High | Not Run | Pending |
| TC-BOOK-10 | Modification approval re-validates availability | Pending modification; new dates unavailable | 1. Manager approves | Approval refused with conflict message | FR-M4 | Medium | Not Run | Pending |

## 6.3 Payments

Table 6: Payments test cases

| Test ID | Test Scenario | Preconditions | Test Steps | Expected Result | Req. | Priority | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TC-PAY-01 | Create payment order for booking | PENDING booking | 1. POST create-order | Gateway order/intent created; payment record CREATED | FR-G6 | High | Not Run | Pending |
| TC-PAY-02 | Verified payment confirms booking | Order created | 1. Send valid signed webhook/callback | Payment PAID; booking CONFIRMED; notification created | FR-G6 | High | Not Run | Pending |
| TC-PAY-03 | Invalid signature rejected | Order created | 1. Send callback with bad signature | Rejected; booking unchanged; log entry | FR-G6 | High | Not Run | Pending |
| TC-PAY-04 | Amount mismatch rejected | Order created | 1. Send callback with different amount | Rejected | FR-G6 | High | Not Run | Pending |
| TC-PAY-05 | Duplicate webhook is idempotent | Payment already PAID | 1. Resend same event | No duplicate state change or email | FR-G6 | High | Not Run | Pending |
| TC-PAY-06 | Payment for another guest’s booking | Two guests | 1. Guest A creates order for Guest B’s booking | 403/404 | FR-X1 | High | Not Run | Pending |
| TC-PAY-07 | Refund request lifecycle | Paid, cancelled booking | 1. Guest requests refund 2. Manager approves | Refund status REFUND_PENDING → REFUNDED; booking REFUNDED | FR-G8 | Medium | Not Run | Pending |
| TC-PAY-08 | Card data not stored | Test payment made | 1. Inspect database and logs | No card number/CVV anywhere | FR-X1 | High | Not Run | Pending |

## 6.4 Hotel Operations

Table 7: Hotel Operations test cases

| Test ID | Test Scenario | Preconditions | Test Steps | Expected Result | Req. | Priority | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TC-OPS-01 | Check-in sets statuses | CONFIRMED booking | 1. POST check-in | checkinouts created; room OCCUPIED; booking CHECKED_IN | FR-S1 | High | Not Run | Pending |
| TC-OPS-02 | Check-out creates housekeeping task | Guest checked in | 1. POST check-out | Room DIRTY; task created; booking COMPLETED | FR-S1 | High | Not Run | Pending |
| TC-OPS-03 | Invalid room status transition | Room OCCUPIED | 1. PATCH status to AVAILABLE directly | Rejected (must pass via DIRTY/CLEANING) | FR-S2 | Medium | Not Run | Pending |
| TC-OPS-04 | Housekeeping completion | Task assigned | 1. PATCH task DONE | Room AVAILABLE | FR-S4 | Medium | Not Run | Pending |
| TC-OPS-05 | Service request only for checked-in guest | Booking not checked in | 1. POST service request | Rejected | FR-S5 | Medium | Not Run | Pending |
| TC-OPS-06 | Seasonal price applied per night | Rule covers part of stay | 1. Create booking spanning rule boundary | Total uses seasonal rate only for nights inside range | FR-M2 | High | Not Run | Pending |
| TC-OPS-07 | Occupancy metric correctness | Known seed data | 1. GET occupancy | Rate equals hand-calculated value | FR-M6 | Medium | Not Run | Pending |
| TC-OPS-08 | Blocked room excluded from availability | Room set to MAINTENANCE | 1. Search dates that include the room | Room not returned; calendar shows blocked | FR-M3 | High | Not Run | Pending |
| TC-OPS-09 | Staff assignment visibility | Task assigned | 1. Staff user lists tasks | Only assigned tasks shown | FR-M5 | Medium | Not Run | Pending |

## 6.5 Administration

Table 8: Administration test cases

| Test ID | Test Scenario | Preconditions | Test Steps | Expected Result | Req. | Priority | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TC-ADM-01 | Admin deactivates user | Admin token | 1. PATCH user status | User cannot log in; admin log entry written | FR-A1 | High | Not Run | Pending |
| TC-ADM-02 | Non-admin cannot access admin APIs | Guest/staff token | 1. Call /api/admin/users | 403 | FR-X1 | High | Not Run | Pending |
| TC-ADM-03 | Admin log records actions | Admin actions performed | 1. GET /api/admin/logs | Entries contain actor, action, entity, time; no secrets | FR-X4 | High | Not Run | Pending |
| TC-ADM-04 | Booking monitor filters | Seed data | 1. Filter by hotel/status/date | Correct results and pagination | FR-A2 | Medium | Not Run | Pending |
| TC-ADM-05 | Payment tracking totals | Seed payments | 1. GET /api/payments | Totals match data | FR-A3 | Medium | Not Run | Pending |
| TC-ADM-06 | Revenue report accuracy | Seed data | 1. Generate revenue report for range | Matches hand-calculated revenue | FR-A4 | Medium | Not Run | Pending |
| TC-ADM-07 | Configuration change scope | Setting changed | 1. Create booking before/after | New setting affects new bookings only | FR-A6 | Low | Not Run | Pending |
| TC-ADM-08 | Hotel and staff management | Admin token | 1. Create hotel and staff account | Records created and linked | FR-A1 | Medium | Not Run | Pending |

## 6.6 Security

Table 9: Security test cases

| Test ID | Test Scenario | Preconditions | Test Steps | Expected Result | Req. | Priority | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TC-SEC-01 | Guest cannot call manager endpoints | Guest token | 1. POST /api/rooms | 403 | FR-X1 | High | Not Run | Pending |
| TC-SEC-02 | Horizontal access: read other guest’s booking | Two guests | 1. GET booking id of other guest | 403/404 | FR-G7 | High | Not Run | Pending |
| TC-SEC-03 | NoSQL injection in login | – | 1. POST login with {"email":{"$ne":null}} | Rejected; no authentication | FR-X2 | High | Not Run | Pending |
| TC-SEC-04 | XSS in review comment | Completed stay | 1. Submit <script> payload as comment | Stored safely; not executed when displayed | FR-X2 | High | Not Run | Pending |
| TC-SEC-05 | Mass assignment of protected fields | – | 1. Send price/status/role in booking or profile update | Fields ignored or rejected | FR-X2 | High | Not Run | Pending |
| TC-SEC-06 | Password hash never returned | – | 1. Inspect all user-related responses | No passwordHash or tokens | FR-X1 | High | Not Run | Pending |
| TC-SEC-07 | Login rate limiting | Rate limit enabled | 1. Send many failed logins | 429 after threshold | NFR-2 | Medium | Not Run | Pending |
| TC-SEC-08 | CORS restriction | – | 1. Call API from a non-allowed origin | Blocked by CORS policy | NFR-2 | Medium | Not Run | Pending |
| TC-SEC-09 | File upload restrictions | Manager token | 1. Upload .exe or oversize image | Rejected | FR-M1 | High | Not Run | Pending |
| TC-SEC-10 | Secrets not in repository | Repository available | 1. Search repo and history for keys/passwords | No secrets; .env ignored | NFR-2 | High | Not Run | Pending |
| TC-SEC-11 | HTTPS enforced in production | Deployed | 1. Request via http:// | Redirect to https | NFR-2 | Medium | Not Run | Pending |
| TC-SEC-12 | Verification and reset tokens expire | Tokens issued | 1. Use after expiry | Rejected | FR-X3 | Medium | Not Run | Pending |

## 6.7 Validation

Table 10: Validation test cases

| Test ID | Test Scenario | Preconditions | Test Steps | Expected Result | Req. | Priority | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TC-VAL-01 | Required fields on booking form | – | 1. Submit empty form | Inline errors for each required field | FR-X2 | High | Not Run | Pending |
| TC-VAL-02 | Phone and email format validation | – | 1. Enter invalid phone/email | Field errors shown; API also rejects | FR-X2 | Medium | Not Run | Pending |
| TC-VAL-03 | Price must be non-negative | Manager token | 1. Create room with price -100 | Rejected | FR-M1 | High | Not Run | Pending |
| TC-VAL-04 | Pricing rule date order | Manager token | 1. Create rule with end before start | Rejected | FR-M2 | Medium | Not Run | Pending |
| TC-VAL-05 | Rating bounds | Completed stay | 1. Submit rating 0 and 6 | Rejected; only 1–5 accepted | FR-G9 | Medium | Not Run | Pending |
| TC-VAL-06 | Max length for free text | – | 1. Enter 5,000 characters in comment | Rejected/truncated per rule | FR-X2 | Low | Not Run | Pending |
| TC-VAL-07 | Duplicate room number per hotel | Room 101 exists | 1. Create another room 101 in same hotel | 409 conflict | FR-M1 | Medium | Not Run | Pending |
| TC-VAL-08 | Review only once per booking | Review exists | 1. Submit second review | Rejected | FR-G9 | Medium | Not Run | Pending |

## 6.8 Navigation

Table 11: Navigation test cases

| Test ID | Test Scenario | Preconditions | Test Steps | Expected Result | Req. | Priority | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TC-NAV-01 | Navigation by role | Each role logged in | 1. Inspect menu items | Menu shows only permitted pages | FR-X1 | High | Not Run | Pending |
| TC-NAV-02 | Protected route redirect | Not logged in | 1. Open /dashboard | Redirect to login, return after login | FR-X1 | High | Not Run | Pending |
| TC-NAV-03 | 404 page | – | 1. Open unknown URL | Friendly Not Found page | NFR-1 | Low | Not Run | Pending |
| TC-NAV-04 | Breadcrumb / back behaviour in booking flow | – | 1. Use browser Back during booking/payment | No duplicate booking; state consistent | FR-G5 | Medium | Not Run | Pending |
| TC-NAV-05 | Filters preserved in URL | – | 1. Apply filters; refresh page | Filters and results restored | FR-G4 | Low | Not Run | Pending |
| TC-NAV-06 | Pagination controls | Many records | 1. Use next/previous/page size | Correct pages and counts | FR-G4 | Medium | Not Run | Pending |

## 6.9 Responsive Design

Table 12: Responsive Design test cases

| Test ID | Test Scenario | Preconditions | Test Steps | Expected Result | Req. | Priority | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TC-RES-01 | Home and listing at 360 px | – | 1. Open pages at 360 px width | No horizontal scroll; usable controls | NFR-8 | High | Not Run | Pending |
| TC-RES-02 | Booking form on tablet (768 px) | – | 1. Complete booking | Layout adapts; all fields reachable | NFR-8 | Medium | Not Run | Pending |
| TC-RES-03 | Dashboard tables on mobile | Staff/admin logged in | 1. Open tables at 360 px | Tables scroll or collapse without overflow | NFR-8 | Medium | Not Run | Pending |
| TC-RES-04 | Charts resize | Admin logged in | 1. Resize window | Charts scale and remain legible | NFR-8 | Low | Not Run | Pending |
| TC-RES-05 | Cross-browser smoke test | – | 1. Run key flows in Chrome, Edge, Firefox | No functional differences | NFR-8 | Medium | Not Run | Pending |

# 7. Execution Summary

Table 13: Execution summary (update after testing)

| Category | Total | Passed | Failed | Blocked | Not Run |
| --- | --- | --- | --- | --- | --- |
| Authentication | 10 | 0 | 0 | 0 | 10 |
| Booking Workflows | 10 | 0 | 0 | 0 | 10 |
| Payments | 8 | 0 | 0 | 0 | 8 |
| Hotel Operations | 9 | 0 | 0 | 0 | 9 |
| Administration | 8 | 0 | 0 | 0 | 8 |
| Security | 12 | 0 | 0 | 0 | 12 |
| Validation | 8 | 0 | 0 | 0 | 8 |
| Navigation | 6 | 0 | 0 | 0 | 6 |
| Responsive Design | 5 | 0 | 0 | 0 | 5 |
| Total | 76 | 0 | 0 | 0 | 76 |

# 8. Requirement-to-Test Traceability (summary)

Table 14: Traceability matrix (requirements without links need additional cases)

| Requirement | Linked Test Cases |
| --- | --- |
| FR-A1 | TC-AUTH-07, TC-ADM-01, TC-ADM-08, UAT-042 |
| FR-A2 | TC-ADM-04, UAT-043 |
| FR-A3 | TC-ADM-05, UAT-020, UAT-044 |
| FR-A4 | TC-ADM-06, UAT-045 |
| FR-A5 | UAT-046 |
| FR-A6 | TC-ADM-07, UAT-047 |
| FR-G1 | TC-AUTH-01, TC-AUTH-04, UAT-001, UAT-002 |
| FR-G10 | UAT-021, UAT-022 |
| FR-G2 | TC-AUTH-05, TC-AUTH-06, TC-AUTH-08, UAT-004, UAT-005, UAT-007 |
| FR-G3 | TC-AUTH-10, UAT-006 |
| FR-G4 | TC-BOOK-01, TC-NAV-05, TC-NAV-06, UAT-008, UAT-009, UAT-010 |
| FR-G5 | TC-BOOK-02, TC-BOOK-03, TC-BOOK-06, TC-BOOK-07, TC-BOOK-08, TC-NAV-04, UAT-011, UAT-012 |
| FR-G6 | TC-PAY-01, TC-PAY-02, TC-PAY-03, TC-PAY-04, TC-PAY-05, UAT-016, UAT-017, UAT-018 |
| FR-G7 | TC-SEC-02, UAT-013, UAT-041 |
| FR-G8 | TC-BOOK-09, TC-PAY-07, UAT-014, UAT-015, UAT-019, UAT-020 |
| FR-G9 | TC-VAL-05, TC-VAL-08, UAT-023, UAT-024 |
| FR-M1 | TC-SEC-09, TC-VAL-03, TC-VAL-07, UAT-033 |
| FR-M2 | TC-OPS-06, TC-VAL-04, UAT-034 |
| FR-M3 | TC-OPS-08, UAT-028 |
| FR-M4 | TC-BOOK-10, UAT-035 |
| FR-M5 | TC-OPS-09, UAT-036 |
| FR-M6 | TC-OPS-07, UAT-037 |
| FR-S1 | TC-OPS-01, TC-OPS-02, UAT-025, UAT-026, UAT-027 |
| FR-S2 | TC-OPS-03, UAT-028 |
| FR-S3 | UAT-031 |
| FR-S4 | TC-OPS-04, UAT-029 |
| FR-S5 | TC-OPS-05, UAT-030 |
| FR-S6 | UAT-032 |
| FR-X1 | TC-AUTH-03, TC-AUTH-09, TC-PAY-06, TC-PAY-08, TC-ADM-02, TC-SEC-01, TC-SEC-06, TC-NAV-01, TC-NAV-02, UAT-038, UAT-039, UAT-040, UAT-041 |
| FR-X2 | TC-AUTH-02, TC-BOOK-04, TC-BOOK-05, TC-SEC-03, TC-SEC-04, TC-SEC-05, TC-VAL-01, TC-VAL-02, TC-VAL-06 |
| FR-X3 | TC-SEC-12, UAT-003 |
| FR-X4 | TC-ADM-03, UAT-046 |
| NFR-1 | TC-NAV-03 |
| NFR-2 | TC-SEC-07, TC-SEC-08, TC-SEC-10, TC-SEC-11 |
| NFR-8 | TC-RES-01, TC-RES-02, TC-RES-03, TC-RES-04, TC-RES-05, UAT-048 |

Requirements with no linked test case yet: none.

## References

OWASP Web Security Testing Guide – https://owasp.org/www-project-web-security-testing-guide/

Jest – https://jestjs.io/docs/getting-started

Supertest – https://www.npmjs.com/package/supertest

React Testing Library – https://testing-library.com/docs/react-testing-library/intro/

Postman Learning Center – https://learning.postman.com/

Lighthouse – https://developer.chrome.com/docs/lighthouse/overview